Week 1 of 6: Project Planning and Strategy

Six full reports in one reply would be cut off or too thin, so here is Week 1 in full. It locks in the project every later week builds on. Reply "Week 2" and so on for each next part.

Project: RailEase, a student concept redesign of the IRCTC Rail Connect booking experience (mobile-first, with tablet and desktop). It is an independent academic concept, not affiliated with IRCTC.

1. Project Overview

| Item | Detail |
| --- | --- |
| Product | IRCTC Rail Connect (app and web), India's official train ticket booking platform |
| Project type | UX/UI redesign (concept) |
| Platforms | Mobile (primary), tablet, desktop web |
| Tool | Adobe XD |
| Duration | 6 weeks (this is Week 1, about 32 hours) |
| Role | UX/UI Design Intern (research, strategy, design, testing) |

Why this product: It serves a huge, diverse user base (students, migrant workers, families, senior citizens), it is used under high-pressure conditions (Tatkal, festival rush), and its usability problems are widely discussed in public reviews and the press. That gives plenty of publicly observable material without needing private data.

2. Problem Statement

Booking a train ticket should take about two minutes, but users report a flow that is dense, error-prone and stressful, especially during timed Tatkal windows. Failed payments, session timeouts, CAPTCHA friction, unclear seat availability (WL/RAC/CNF), and cluttered screens cause failed bookings and lost trust. The challenge: redesign the booking journey so first-time and repeat users can search, choose, pay and manage tickets quickly, clearly and with confidence.

3. Goals and Objectives

| Goal | Objective (measurable, tested in Week 6) | Why |
| --- | --- | --- |
| Faster booking | Search to payment in ≤ 6 screens, ≤ 3 min for a repeat user (simulated test) | Time pressure is the core pain |
| Clarity | Availability status understood by ≥ 90% of test participants without help | WL/RAC/CNF is commonly misunderstood |
| Error reduction | ≤ 1 error per task in simulated testing | Errors cost users their seat |
| Trust | Show payment and refund status at every step | Failed payments are a key frustration |
| Inclusion | WCAG 2.1 AA target, multilingual-ready layout | Wide age, literacy and language range |

4. Target Audience

| Segment | Description | Priority |
| --- | --- | --- |
| Students and young professionals (18–30) | Frequent, budget-conscious, mobile-only, book Tatkal | Primary |
| Families and festival travelers (30–50) | Multi-passenger, plan ahead, compare classes | Primary |
| Senior citizens (60+) | Lower digital confidence, need larger text and simple flow | Secondary |
| Occasional and first-time users | Unfamiliar with terms like quota, PNR, Tatkal | Secondary |

Simulated assumption: these segments are inferred from public reviews and general knowledge, not from my own surveys. Real research methods are planned for Week 2.

5. User Needs and Expectations

- Speed: minimal typing, saved passenger details, remembered preferences.

- Certainty: a clear view of seat availability and probability of confirmation.

- Control: easy edit, cancel, refund tracking.

- Safety: secure payment, with clear messages when a payment fails.

- Accessibility: readable text, simple language, and Hindi or other regional languages.

6. Project Scope

| In scope | Out of scope |
| --- | --- |
| Login/sign-up, search, results, train details, passenger details, payment, confirmation, My Bookings, cancellation, profile | Real payment integration, backend, catering, retiring rooms, tour packages |
| Mobile, tablet, desktop layouts | Native code or development |
| Prototype and simulated usability test | Real user testing (not claimed) |

7. Key Features

| Feature | Reason |
| --- | --- |
| Smart search with recent and saved routes | Cuts repeat typing |
| Clear availability chips (CNF / RAC / WL, with plain-language hint) | Reduces confusion |
| Master passenger list | Speeds multi-person booking |
| Tatkal countdown and "ready mode" (pre-filled form) | Addresses time-pressure stress |
| Payment status tracker with retry-safe messaging | Rebuilds trust |
| My Bookings with PNR status and one-tap actions | Post-booking clarity |
| Language switcher and text-size control | Inclusion |

8. Functional and UX Requirements

| ID | Requirement | Type |
| --- | --- | --- |
| F1 | Search by station, date, class, quota | Functional |
| F2 | Filter and sort by time, class, availability | Functional |
| F3 | Save and reuse passenger profiles | Functional |
| F4 | Session timer with extend option | Functional |
| F5 | Booking review screen before payment | Functional |
| U1 | Primary action visible without scrolling on mobile | UX |
| U2 | Inline validation with plain-language errors | UX |
| U3 | Progress indicator across booking steps | UX |
| U4 | Touch targets ≥ 44×44 px | UX |

9. Market Research (public information)

Figures below are approximate and must be verified against the cited sources before final submission.

- Indian Railways is among the world's largest rail networks, carrying a very large number of passengers daily (Indian Railways / Ministry of Railways publications).

- A large majority of reserved tickets are booked online, and IRCTC is the official online channel (IRCTC, press reports).

- Booking rules change periodically (advance reservation period, Tatkal authentication), so the design must tolerate rule changes. Verify current rules on irctc.co.in.

- Third-party apps (ixigo, RailYatri, Paytm, MakeMyTrip) exist largely because users find easier interfaces for search and status checking.

- Public Play Store/App Store reviews of the IRCTC app commonly cite login and OTP issues, payment failures, slow loading during peak hours, and a dated interface.

10. Competitor Analysis

Based on my own heuristic review of publicly available apps. Verify before submission.

| Criteria | IRCTC Rail Connect | ixigo Trains | RailYatri | Paytm Travel |
| --- | --- | --- | --- | --- |
| Search simplicity | Medium, dense form | High | High | High |
| Availability clarity | Low–medium | High (with confirmation prediction) | Medium–high | Medium |
| Visual design | Dated | Modern | Modern, cluttered with ads | Modern |
| Booking trust | Highest (official) | Medium (third party) | Medium | Medium |
| Payment recovery | Weak | Better | Medium | Good |
| Ad/upsell noise | Low | Medium | High | High |
| Key lesson | Keep the official trust | Copy prediction and clarity | Avoid ad clutter | Copy clean checkout |

11. Design Opportunities

- Combine IRCTC's official trust with modern clarity.

- Explain WL/RAC/CNF in plain language where it appears.

- Make failed-payment states reassuring, not alarming.

- Add a "ready mode" for Tatkal users to reduce typing under pressure.

- Zero advertising inside the booking flow, to keep focus.

12. User Scenarios (simulated)

| Persona type | Scenario |
| --- | --- |
| Student | Needs a Tatkal ticket home at 10:00 sharp. Wants pre-filled details and a fast payment. |
| Family planner | Books 4 passengers for a festival trip and compares classes and availability. |
| Senior citizen | Wants a lower berth for a parent and a simple, large-text flow. |
| First-timer | Does not know what "Tatkal" or "PNR" means and needs guidance. |

13. UX Design Strategy

| Strategy | Why |
| --- | --- |
| Task-first navigation (Search, My Bookings, PNR Status, Profile) | Matches the four most common jobs |
| Progressive disclosure | Dense info is hidden until needed to reduce overload |
| Stepper-based booking | Shows progress, reduces anxiety |
| Error prevention over error messages | Mistakes during a timed booking are costly |
| Mobile-first | The primary audience is mobile |

14. UI / Design Direction

Clean, trustworthy and calm. Deep blue as the dominant trust color, with a warm accent for CTAs. Plain sans-serif typography, generous spacing, and card-based results. Final palette and fonts are decided and justified in Week 4. Avoid decorative illustration in the booking flow.

15. Design Principles and Guidelines

| Principle | Application |
| --- | --- |
| Clarity over cleverness | Plain labels, no jargon without a hint |
| Reduce effort | Defaults, saved data, autofill |
| Visible system status | Timers, progress and payment state always visible |
| Forgiveness | Undo, edit and retry, never lose entered data |
| Consistency | One component set across all screens |
| Inclusive by default | Accessibility built in from the start |

16. Accessibility Considerations

Contrast ≥ 4.5:1 for text. Touch targets ≥ 44 px. Never rely on color alone for availability (use icon plus label). Support dynamic text size. Logical focus order and visible focus ring on desktop. Screen-reader labels for icons. Error text linked to its field. Hindi and regional-language readiness (allow ~30% text expansion).

17. Responsive Design Considerations

| Device | Width | Layout |
| --- | --- | --- |
| Mobile | 360–414 px | Single column, bottom navigation, sticky CTA |
| Tablet | 768–834 px | Two-column results and details, side navigation |
| Desktop | 1280–1440 px | Search panel on left, results center, summary right |

18. Assumptions and Constraints

- Assumes access to current IRCTC rules from public sources.

- No access to real analytics or users; all behavior insights are public or simulated.

- Prototype only, with no backend.

- Adobe XD limitations: limited logic and conditional states.

- The 6-week timeline is fixed.

19. Risks and Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Public info is outdated | Medium | Medium | Verify sources, note access dates |
| Scope creep | High | High | Stick to the scope table |
| Simulated data mistaken for real | Medium | High | Label all assumptions clearly |
| Adobe XD limits | Medium | Medium | Use Auto-Animate and component states |
| Time overrun | Medium | Medium | Weekly milestones |

20. Timeline

| Week | Focus | Milestone |
| --- | --- | --- |
| 1 | Planning and strategy | Design brief approved |
| 2 | Research and personas | 3–4 personas and journey map |
| 3 | Wireframes | Low-fi screens and flows |
| 4 | Visual design | Design system and hi-fi screens |
| 5 | Prototype | Interactive XD prototype |
| 6 | Testing and refinement | Simulated test, final design |

Week 1 breakdown (about 32 hrs): Brief and problem definition 4 h, market and public research 8 h, competitor review 8 h, strategy and requirements 6 h, scenarios and risks 3 h, documentation and XD planning 3 h.

21. Expected Outcomes

A complete design brief, a clear strategy, and a foundation for research and design in Weeks 2–6.

22. Success Criteria

Deliverables complete and consistent. Goals in Section 3 are measurable. Every design decision has a recorded reason. All assumptions are labeled.

23. Summary and Conclusion

RailEase targets the most stressful moments of rail booking: search clarity, availability understanding, and payment trust. The strategy is mobile-first, task-focused and inclusive, and keeps IRCTC's official trust while modernizing the experience. Weeks 2–6 test and build on these decisions.

24. References (verify and add access dates)

- IRCTC Rail Connect: irctc.co.in

- Indian Railways: indianrailways.gov.in

- Google Play and Apple App Store listings and reviews for IRCTC Rail Connect, ixigo, RailYatri, Paytm

- Nielsen Norman Group, 10 Usability Heuristics: nngroup.com

- W3C, WCAG 2.1: w3.org/TR/WCAG21

- Material Design and Apple HIG guidelines

A) Recommended Adobe XD / PDF Page Structure

- Cover 2. Contents and project summary 3. Problem and goals 4. Audience and needs 5. Scope and features 6. Requirements 7. Market research 8. Competitor analysis 9. Opportunities and scenarios 10. UX strategy and principles 11. UI direction 12. Accessibility and responsive 13. Assumptions, risks 14. Timeline 15. Outcomes, success criteria, references

B) What to Design on Each Page

| Page | Visual content |
| --- | --- |
| 1 | Title, project name, your name, internship name, simple train-route graphic |
| 2 | Contents list, one-line project summary box |
| 3 | Problem statement callout, goals table |
| 4 | 4 audience cards with icons |
| 5 | Scope in/out two-column, feature icon grid |
| 6 | Requirements table |
| 7 | Source cards, key-fact callouts |
| 8 | Comparison table with simple rating dots |
| 9 | Opportunity cards, 4 scenario strips |
| 10 | Strategy table, principle badges |
| 11 | Mood keywords and a rough color/type direction preview |
| 12 | Three device outlines with breakpoints, accessibility checklist |
| 13 | Risk matrix (likelihood × impact) |
| 14 | Horizontal Gantt-style timeline |
| 15 | Success criteria checklist and reference list |