Week 6 of 6: Usability Testing Simulation and Design Refinement

Project: RailEase (concept redesign of IRCTC Rail Connect). This is the final week and builds on the Weeks 1-5 prototype (M01-M24, 41 interactions).

IMPORTANT: This entire week is "Simulated Usability Testing." No real participants were tested. All feedback is Hypothetical User Feedback derived from the Week 2 personas, journey map and UX heuristics. Success rates and times are illustrative targets, not measured data. Before using this in a portfolio or interview, say so explicitly. Real testing with 5 users is the recommended next step.

1. Final Project Overview

RailEase redesigns the IRCTC Rail Connect booking journey to reduce time, confusion and anxiety. Process followed: Research (W1-2) → Personas and journey (W2) → IA and wireframes (W3) → Visual design (W4) → Prototype (W5) → Simulated test and iteration (W6).

2-4. Objectives, Methodology, Scope

| Item | Detail |
| --- | --- |
| Objectives | Check whether the Week 1 goals are achievable: ≤ 6 screens, availability understood, ≤ 1 error per task, trust in payment, accessibility |
| Method | Simulated moderated think-aloud walkthrough of the XD prototype (mobile), plus a heuristic evaluation using Nielsen's 10 heuristics |
| Planned real version | 5 participants, 30 min each, 1 facilitator, 1 note-taker; screen share or phone |
| Scope | Primary journey, payment failure, Ready mode, Simple mode, cancel, first-time help |
| Out of scope | Real payments, performance, long-term use |

5. Participant Profiles (mapped to personas, simulated)

| ID | Maps to | Profile |
| --- | --- | --- |
| P1 | Aarav | 20-24, student, frequent Tatkal user |
| P2 | Sunita | 35-45, family trip planner |
| P3 | Ramesh | 60+, low-medium digital confidence, Hindi preferred |
| P4 | Neha | 25-30, first-time rail booker |
| P5 | Mixed | Occasional user, mid-confidence |

6-7. Test Scenarios and Tasks

| Task | Scenario | Persona | Success criteria |
| --- | --- | --- | --- |
| T1 | "Book a Sleeper ticket Patna to Delhi for tomorrow using a recent route." | P1 | Reaches M14 in ≤ 6 screens |
| T2 | "Book 4 tickets for your family; use saved passengers." | P2 | 4 passengers added without retyping |
| T3 | "Your payment failed. Recover the booking." | P1, P3 | Finds Retry, states money is safe |
| T4 | "Turn on large text and Hindi, then search." | P3 | Finds Simple mode in ≤ 2 min |
| T5 | "Find what 'WL 12' means." | P4 | Opens tooltip and explains correctly |
| T6 | "Cancel a booking and find the refund amount." | P2 | Reaches M18, finds refund |
| T7 | "Prepare Tatkal booking in advance." | P1 | Activates Ready mode |

8-9. Checklist and Evaluation Criteria

| Metric | Target |
| --- | --- |
| Task success (unassisted) | ≥ 90% |
| Errors per task | ≤ 1 |
| Time on task (T1) | ≤ 3 min |
| Satisfaction (SUS-style, 1-5) | ≥ 4 |
| Comprehension of availability | ≥ 90% |
| Pre-test: prototype link works, consent and "we test the design, not you" script, screen recording permission, task cards. Post-test: SEQ per task, 3 open questions. |  |

10-14. Simulated Findings, Issues, Severity, Causes, Solutions

Severity scale: 1 Cosmetic · 2 Minor · 3 Major · 4 Critical.

| ID | Screen | Task | Observed problem | Hypothetical feedback | Principle affected | Sev. | Possible cause | Recommended solution | Design change | Expected improvement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| U1 | M13 | T3 | Users unsure whether payment succeeded during tracker; some tap back | "Is it still processing? Should I wait?" | Visibility of system status | 4 | No time estimate or "do not close" message | Add estimate and warning text | "Usually under 30 seconds. Please don't close this screen." | Fewer abandons, less double payment |
| U2 | M15 | T3 | "Retry" and "Change method" similar weight | "Which one should I press?" | Recognition, hierarchy | 3 | Two prominent buttons | Make Retry primary, Change method a text link | Hierarchy change | Faster recovery |
| U3 | M06 | T5 | WL tooltip "?" not noticed | "I didn't know I could tap that" | Help and documentation | 3 | Icon too small (below 44 px target), low contrast | Larger info icon, inline hint always visible for first view | 24 px icon with 44 px hit area; hint visible by default | Better comprehension |
| U4 | M20/M21 | T4 | Simple mode hard to find | "Where is large text?" | Visibility, match with real world | 3 | Buried in Profile → Settings | Add entry on M04 and onboarding | "Text size & language" link on Home; prompt in M01 | Faster discovery for seniors |
| U5 | M09 | T2 | Selecting saved passengers one by one is slow | "Can I select all my family?" | Efficiency of use | 2 | Group shortcut exists but is hidden | Surface "Select family group" chip | Chip above list | Time saved |
| U6 | M09 | T1 | Age field error message appears only after leaving the field and is easy to miss | "It just turned red, why?" | Error prevention, help with errors | 3 | Message below field, small caption | Message with icon and specific fix, scroll to the first error | "Age must be between 1 and 125" with icon | Fewer errors |
| U7 | M11 | T1 | Timer ignored until modal appears | "I didn't see the timer" | Visibility | 2 | Timer low on screen | Move timer to sticky header | Sticky timer with amber at 2 min | Earlier awareness |
| U8 | M18 | T6 | Refund amount appears below fold | "How much will I get back?" | Visibility, clarity | 3 | Refund card after long passenger list | Move refund summary above passenger list | Reorder content | Faster answer |
| U9 | M23 | T7 | "Ready mode" name unclear | "Ready for what?" | Match with real world | 2 | Internal term | Rename "Tatkal Ready" with one-line explainer | Label and subtitle | Clarity |
| U10 | M04 | T1 | Class selector default not obvious | "Which class is selected?" | Visibility | 2 | Low-contrast selector label | Show selected class as a filled chip | Chip style | Fewer wrong selections |
| U11 | M03 | T1 | OTP error shows only red border | "Did it fail?" | Accessibility (non-color cue) | 3 | Color-only error | Add icon and text | "Incorrect code. Try again." | Meets WCAG 1.4.1 |
| U12 | M14 | T1 | Copy PNR success unnoticed | "Did it copy?" | Feedback | 1 | Small label change | Add toast "PNR copied" | Toast 2 s | Clearer feedback |
| U13 | Tab bar | T6 | "PNR" tab label unclear to first-timers | "What is PNR?" | Match with real world | 2 | Jargon | Label "PNR Status" with tooltip | Label change | Less confusion |
| U14 | D06 | T1 | Summary panel and filters compete on desktop | "Too much on screen" | Aesthetic and minimalist design | 2 | 3 columns at 1280 px | Collapse summary until a train is selected | Conditional panel | Cleaner layout |

Priority: Fix severity 4-3 first (U1, U2, U3, U4, U6, U8, U11), then 2, then 1.

15-16. Before vs After (second table)

| Before design | Problem | Change made | After design | Reason |
| --- | --- | --- | --- | --- |
| M13 tracker only | Uncertainty about status | Added estimate and "don't close" text | Tracker + "Usually under 30 seconds" | Visibility of status |
| M15 two equal buttons | Unclear next step | Retry primary, Change method text link | One clear CTA | Reduce decision effort |
| M06 small "?" icon | Tooltip missed | 44 px hit area, inline hint | Hint visible by default | Findability |
| Simple mode in Settings only | Hard to discover | Home link and onboarding prompt | Two extra entry points | Seniors found it late |
| M09 field error after blur | Missed message | Icon, specific text, scroll to error | Clear inline error | Error recovery |
| M11 timer low on page | Ignored | Sticky header timer | Always visible | Time awareness |
| M18 refund below fold | Hidden key info | Refund card moved up | Refund first | Answer main question |
| M23 "Ready mode" | Unclear | "Tatkal Ready" + subtitle | Clear label | Plain language |
| OTP red border only | Color-only cue | Icon + message | Accessible error | WCAG |
| PNR tab | Jargon | "PNR Status" + tooltip | Clearer label | First-timers |

17-24. Updated Flow, Screens, Interactions, Accessibility, Responsive, Navigation, Content

| Area | Update |
| --- | --- |
| Updated flow | Primary journey unchanged in length (6 screens). Added entry point: M01/M04 → Text size & language → M21. Failure path: M13 → M15 → Retry → M12 → M13 → M14 |
| Updated screens | M03, M04, M06, M09, M11, M13, M14, M15, M18, M23, Tab bar, D06 |
| Updated interactions | Tooltip hit area enlarged; new toast on PNR copy (Auto-Animate 150 ms, shows 2 s); M11 sticky timer; new link M04 → M21 (Slide Left); "Select family group" chip on M09 |
| Accessibility | Non-color error cues, 44 px hit areas, specific error text, sticky timer with text warning, text size reachable from Home |
| Responsive | Desktop summary panel appears only after selection (D06); tablet filter column unchanged; sticky timer works at all sizes |
| Navigation | New Home shortcut for text size/language; "PNR Status" tab label |
| Content/hierarchy | Refund first on M18; Retry dominant on M15; plain-language labels |

25. Final Usability Assessment (simulated)

| Criterion | Target | Simulated result after fixes |
| --- | --- | --- |
| Task success | ≥ 90% | Expected to meet target for T1-T3, T5-T7 |
| T4 (Simple mode) | Found ≤ 2 min | Expected to improve after new entry point; needs real testing |
| Errors per task | ≤ 1 | Expected after inline error changes |
| Trust in payment | High | Improved by status text and calm failure screen |
| These are predicted outcomes from design reasoning, not measured results. |  |  |

26-28. Lessons, Limitations, Future Improvements

| Lessons learned | Limitations | Future improvements |
| --- | --- | --- |
| Small label and hierarchy changes often matter more than new features | No real users; results are hypothetical | Run real tests with 5 users per persona group |
| Reassurance copy is as important as visuals | XD cannot simulate real logic or payment | Move to Figma or code for conditional logic |
| Accessibility needs checking early, not at the end | Hindi screens only partly designed | Design full Hindi and other regional-language versions |
| Plain language beats clever naming | Rules and fares are simplified | Validate against current IRCTC rules |
|  | One designer reviewed heuristics | Second evaluator and screen-reader testing |

29-30. Final Outcome and Conclusion

Outcome: a documented six-week UX process and a 24-screen, mobile-first interactive concept with a design system, a prototype and a simulated iteration. Conclusion: the process shows how research findings shaped every decision, from plain-language availability chips to the calm payment-failure screen, and how simulated testing exposed 14 issues that led to targeted refinements. The honest next step is validation with real users.

31-35. Final Reviews and Checklists

Final design review

| Area | Status |
| --- | --- |
| Consistency with Weeks 1-5 | ✓ same screens, tokens and flows |
| Goals from Week 1 | Addressed in design; unverified without real tests |

UX principles checklist (Nielsen)

| Principle | Met? | Evidence |
| --- | --- | --- |
| Visibility of system status | ✓ | Tracker, timer, estimates |
| Match with real world | ✓ | Plain-language labels |
| User control | ✓ | Back, edit, close with save |
| Consistency | ✓ | Design system, motion rules |
| Error prevention | ✓ | Review step, confirm cancel, inline validation |
| Recognition over recall | ✓ | Recents, saved passengers |
| Flexibility | ✓ | Ready mode, Simple mode |
| Minimalist design | ✓ | No ads, one CTA per screen |
| Error recovery | ✓ | M15 recovery |
| Help | ✓ | Tooltips, glossary |

Accessibility checklist

| Item | Status |
| --- | --- |
| Text contrast ≥ 4.5:1 | ✓ (verify in checker) |
| Non-color cues | ✓ |
| Touch targets ≥ 44 px | ✓ |
| Visible focus | ✓ |
| Text scaling 200% | ✓ designed |
| Screen-reader labels | Annotated, not testable in XD |

Responsive checklist: mobile, tablet and desktop layouts ✓ · sticky CTA ✓ · navigation adapts ✓ · text expansion for Hindi ✓ (partial).
Prototype quality checklist: all journeys connected ✓ · success and failure paths ✓ · consistent transitions ✓ · state variants ✓ · no dead ends ✓ (recheck after changes).

36-38. Reflection, Skills, Final Conclusion

Reflection: The hardest part was staying honest about evidence while still producing useful insight. Labeling sources and simulations made decisions easier to defend. Skills demonstrated: secondary research, persona and journey mapping, IA, wireframing, design systems, accessibility, Adobe XD prototyping, heuristic evaluation, usability test planning, prioritization, documentation. Final conclusion: RailEase is a complete, consistent, evidence-labeled concept ready for real-user validation.

A) Exact Adobe XD Changes

- M13: add estimate text and "Please don't close" line.

- M15: change Retry to primary; convert Change method to a text link.

- M06: enlarge info icon (24 px icon, 44 px hit area); show hint by default.

- M04: add "Text size & language" link; make class a filled chip.

- M01: add a prompt about text size and language.

- M09: add "Select family group" chip; update error component (icon, specific text).

- M11: sticky timer in header (Component States: Normal/Warning).

- M18: move refund card above passenger list.

- M23: rename to "Tatkal Ready" with subtitle.

- M03: add OTP error icon and text.

- M14: add "PNR copied" toast state.

- Tab bar: relabel "PNR Status".

- D06: hide summary panel until selection.

- Reconnect: M04 → M21 link; recheck all back arrows.

B) Before/After Screen List

M03, M04, M06, M09, M11, M13, M14, M15, M18, M23, Tab bar, D06. Put each pair side by side on an artboard named Before vs After with a short caption and issue ID.

C) Exact Testing Scenarios

See T1-T7 above. Read them aloud as: "Imagine you are... Please show me how you would..." Do not hint at where to tap.

D) Usability Testing Checklist

| Step | Item | Done |
| --- | --- | --- |
| Prepare | Prototype link, consent, script, task cards | ☐ |
| Run | Think-aloud, record, note time, errors and quotes | ☐ |
| After each task | SEQ rating 1-7 | ☐ |
| After session | 3 open questions, SUS-style rating | ☐ |
| Analyze | Cluster issues, assign severity, link to principle | ☐ |
| Report | Issue table, before/after, next steps | ☐ |

E) Final XD File / Artboard Structure

00 Cover · 01 Week 1 Brief · 02 Research and Personas · 03 Journey Map · 04 IA and Flows · 05 Wireframes (M01-M24) · 06 Design System · 07 High-Fidelity Mobile · 08 Tablet · 09 Desktop · 10 Prototype Map · 11 Usability Test Plan · 12 Issues Table · 13 Before vs After · 14 Final Screens (v2) · 15 Reflection and Next Steps